## Slide 1
American Rescue Plan Act (ARPA)
Update
July 10, 2023

## Slide 2
ARPA Overview
    ARPA Refresh
    Budget Update (Restricted and Unrestricted)
    ARPA Projects Overview
    Leveraging/Grants

## Slide 3
ARPA Refresh
The City of Rock Island received $26.5 million in ARPA funding.
Restricted vs. Unrestricted (revenue replacement)
Roads are not considered eligible under U.S. Treasury guidelines.
In June 2022, the City Council adopted 5 ARPA Guiding Principles.
In July 2022, the City of Rock Island initiated an ARPA survey.

## Slide 4
ARPA Budget Restricted Funds
Project | Dept | Total | ACTUAL | Remaining $ as 7/5/23 | Project Status
ARPA Program Manager (includes fringe benefits and pension) | General Admin | $ 238,575.62 | $ 238,575.62 | N/A | In progress (ends 12/31/24)
Communication Specialist (includes fringe benefits and pension) | General Admin | $ 209,098.33 | $ 209,098.33 | N/A | In progress (ends 12/31/24)
Downtown RI Project | City-wide | $ 2,500,000.00 | $ 2,500,000.00 | 2,500,000.00 | Engineering and Design Started
ARPA Survey expenses and other materials | General Admin | $7,751.70 | $7,751.70 | - | Complete
Augustana Slough Sewer Replacement | Public Works | $ 400,000.00 | $ 400,000.00 | 400,000.00 | Not Started
Broadband Fiber Optic Infrastructure Expansion | IT | $ 300,000.00 | $ 300,000.00 | 300,000.00 | Started
Hauberg Estate Carriage House | Parks | $ 250,000.00 | $ 254,967.47 | - | Complete
Advanced Metering Infrastructure | Public Works | $ 1,500,000.00 | $ 1,500,000.00 | 1,500,000.00 | In progress
Watts/Midtown Library | Library | $ 500,000.00 | $ 500,000.00 | - | Complete
Fleet Replacement (Fire ambulances) | Public Works | $ 891,590.18 | 869,199.00 | - | Complete
Denkmann Park Basketball Resurfacing | Parks | $ 100,000.00 | $ 104,967.47 | - | Complete
STEAM Lab | MLK | $ 100,000.00 | $ 100,000.00 | 100,000.00 | Not Started
Replace Weather Sirens | Fire | $ 58,000.00 | 58,771.00 | - | Complete
Mill Street Anaerobic Digester Rehab | Public Works | $ 1,400,000.00 | $ 1,400,000.00 | 1,400,000.00 | No Started
Video Recording System | IT | $ 45,000.00 | $ 45,000.00 |  | Not Started
SW Treatment Plant Influent Pump Station | Public Works | $ 2,650,000.00 | 2,650,000.00 | 2,492,188.31 | In progress
Backup Generators - water treatment plant | Public Works | $ 500,000.00 | $ 500,000 | 500,000.00 | N/A
Station Alerting System - New P25 | Fire | $ 200,000.00 | $ 200,000.00 | 200,000.00 | No Started
West End Initiative - Revitalization | MLK | $ 50,000.00 | $ 100,000.00 | 96,956.95 | In progress
City Camera Network System | Police | $ 250,000.00 | $ 250,000.00 | 243,147.17 | In progress
Emergency Services Radio | Police | $ 1,072,000.00 | $ 1,072,000.00 | 1,072,000.00 | Not Started
Housing Rehabilitation | CED | $ 250,000.00 | $ 250,000.00 | 140,287.00 | In progress - Land Bank Complete
Extrication Equipment | Fire | $ 112,000.00 | $ 107,495.87 | - | Complete
Mel McKay Pickleball Courts | Parks | $ 300,000.00 | $ 300,000.00 | 300,000.00 | Not Started
License Plate Reader Lease/Shot spotter - 3 years | Police | $ 225,000.00 | $ 225,000.00 | 173,000.00 | In progress
Public Safety - 3 years | General Admin | $ 300,000.00 | $ 300,000.00 | 300,000.00 | Not Started
Police Hiring/ Retention/ Recruitment | Police | $ 250,000.00 | $ 250,000.00 | 177,000.00 | In progress
RIFAC Repairs | Parks | $ 750,000.00 | $ 750,000.00 | 721,350.00 | In progress (engineering complete)
Highland Springs Clubhouse | Parks | $ 600,000.00 | $ 600,000.00 | - | Complete
Demolitions | CED | $ 250,000.00 | $ 250,000.00 | 250,000.00 | Not Started
Douglas Park Lighting | Parks | $ 200,000.00 | $ 196,924.00 | 3,076.00 | Complete
TOTAL: |  | $ 16,459,015.83 | $16,489,750 |  | 

## Slide 5
ARPA Unrestricted Funds
Project | Dept | Requested $ | Remaining $ | Project Status
City Software | City-wide | $ 2,250,000.00 | $ 2,214,291.00 | In progress (anticipated completion 2025)
Rock Island Parkway | Public Works | $ 333,709.84 | $ - | Complete
Parking Garage | Public Works | $ 1,200,000.00 | $ 110,931.46 | Complete (invoices still pending)
Fleet | Public Works | $ 608,409.82 | $ - | Complete (on order)
Sunset Marina | Public Works | $ 1,000,000.00 | $ 690,700.00 | In progress
Road Repairs | Public Works | $ 1,000,000.00 | $ 1,000,000.00 | Not started
Assistance to Businesses | General Admin/CED | $ 750,000.00 | $ 750,000.00 | In progress
Infill Housing and New Housing Incentives | CED/General Admin | $ 500,000.00 | $ 500,000.00 | Not started
City - Lost Revenue | Finance/ General Admin | $ 1,000,000.00 | $ 383,000.00 | In progress (tourism entities, West End, Employee bonuses)
Mental Health | General Admin | $ 250,000.00 | $ 250,000.00 | Not started
Aid to Tourism | General Admin | $ 250,000.00 | $ 250,000.00 | Not started
Homelessness | General Admin | $ 250,000.00 | $ 250,000.00 | No started
City Hall Renovations | General Admin | $ - | $ - | Recommended
Façade Improvement Program | CED | $ 500,000.00 | $ 450,000.00 | In progress
TOTAL: $9,892,119.66

## Slide 6
ARPA Dashboard
Chart: Total ARPA Funds Budgeted, Spent and Remaining as of July 1, 2023
| Total Allocated | Spent | Remaining
 | 26387869.66 | 7548723.94 | 18839145.72

## Slide 7
ARPA DASHBOARD
Chart: Total ARPA Allocated Funds by Top 5 Priorities from Rock Island Stakeholders
| Infrastructure | Parks/Recreation/Greenspace/Neighborhoods | Assistance to businesses | Public Safety/Law Enforcement Technology | Mental Health
 | 14033709.84 | 2909934.94 | 1250000 | 3399051.18 | 500000

## Slide 8
ARPA Dashboard
Infrastructure Category (No. 1 on Survey) | Amount
City Software (unrestricted) | $ 2,250,000.00
Rock Island Parkway (unrestricted) | $ 333,709.84
Parking Garage (unrestricted) | $ 1,200,000.00
Road Repairs (unrestricted) | $ 1,000,000.00
Downtown RI Project (restricted) | $ 2,500,000.00
Augustana Slough Sewer Replacement (restricted) | $ 400,000.00
Broadband Fiber Optic Infrastructure Expansion (restricted) | $ 300,000.00
Advanced Metering Infrastructure (restricted) | $ 1,500,000.00
Mill Street Anaerobic Digester Rehab (restricted) | $ 1,400,000.00
SW Treatment Plant Influent Pump Station (restricted) | $ 2,650,000.00
Backup Generators - water treatment plant (restricted) (possible grant) | $ 500,000.00
Total: | $ 14,033,709.84

## Slide 9
ARPA Dashboard

## Slide 10
ARPA Dashboard

## Slide 11
ARPA Dashboard

## Slide 12
ARPA Dashboard

## Slide 13
ARPA Dashboard

## Slide 14
ARPA Project Updates
Assistance to Businesses – Grow Rock Island Together (GRIT) Program and Property Enhancement Program (PEP)

## Slide 15
ARPA Project Updates
Infrastructure Projects – Downtown Rock Island (restricted funds)
https://forms.gle/JvHytrRSShHA9VYk8
Take the Survey!

## Slide 16
ARPA Project Updates
Public Safety/Law Enforcement Technology – City Camera Network Expansion and License Plate Readers (restricted funds)

## Slide 17
ARPA Focus Group Updates
Focus Groups (fall 2022)
Mental Health
Follow-up with Ald. Hurt forthcoming
Homelessness
Follow-up with Ald. Swanson forthcoming
Tourism
Ald. Gilbert and Parker, City Manager and ARPA Manager met with Visit Quad Cities (RFP)
Waiting for new Economic Development Director before proceeding further

## Slide 18
ARPA Completed Projects
Infrastructure Projects – Downtown Parking Garage (unrestricted funds)

## Slide 19
ARPA Completed Projects
Infrastructure Projects – Snow Plows (unrestricted funds)

## Slide 20
ARPA Completed Projects
Parks/Recreation/Greenspace/Neighborhoods: Hauberg Estate Carriage House – ARPA restricted funds
After

## Slide 21
ARPA Completed Projects
Parks/Recreation/Greenspace/Neighborhoods: Denkmann Park – ARPA restricted funds

## Slide 22
ARPA Completed Projects
Public Safety: Ambulances and Extrication Equipment (restricted funds)

## Slide 23
ARPA Completed Projects
Parks/Recreation/Greenspace/Neighborhoods: Highland Springs Clubhouse– ARPA restricted funds

## Slide 24
ARPA Completed Projects
Parks/Recreation/Greenspace/Neighborhoods: Watts Midtown Library– ARPA restricted funds

## Slide 25
Leveraging ARPA Funds
Public Private Partnerships
  Watts – Midtown Library: Rock Island Public Library, Library Foundation, YMCA, City of Rock Island and other funding
  Douglas Park: Rock Island Parks & Recreation, Friends of Douglas Park, T-Mobile Grant, City of Rock Island
  Hauberg Estate Carriage House: Rock Island Parks & Recreation, Friends of Hauberg, CDBG Funds, City of Rock Island
Leveraging Funds with Grants and Donations
  Denkmann Park: ARPA funds and HUD funds
  Highland Springs: ARPA funds and donations and financing from First Tee of the Quad Cities
  Mel McKay Pickleball Courts: ARPA funds and Open Space Land Acquisition and Development Grant
  Downtown Rock Island: ARPA funds, Downtown TIF funds, private donation, state grants
  Downtown Parking Structure: ARPA funds and Downtown TIF funds
  Augustana College and the City of Rock Island Lead project: State grant
  Backup Generators – Water Treatment Plant: Waiting on grant award notification

## Slide 26: Thank You!
Discussion & Questions